TBD2 AI-Powered Enterprise Risk Intelligence Platform TECH STACK & ARCHITECTURE RECOMMENDATION Pre-Seed ¦ Team of 4 ¦ $2,000/mo Budget ¦ 8-Week MVP April 2026 ¦ v1.0 ¦ CONFIDENTIAL

Executive Summary

This document is the definitive technology and architecture recommendation for TBD2. Every layer of the stack has been evaluated against three non-negotiable constraints: a bootstrapped infrastructure budget of $2,000/month, a team of four people with mixed seniority, and an 8-week MVP deadline. Nothing in here is aspirational — every choice is grounded in what this team can build, ship, and operate within those limits.

Bottom Line The recommended stack is: React + Vite (frontend) · FastAPI (backend) · Celery + Redis (pipeline) · LangChain-lite custom orchestration (LLM layer) · Anthropic Claude API as primary model · PostgreSQL (primary database) · Redis (cache) · Cloudflare R2 (object storage) · Railway or Render for hosting · GitHub Actions for CI/CD · Sentry + Langfuse for observability. This combination fits inside $1,200–$1,500/month at MVP, leaves headroom for LLM API costs, and scales cleanly to Series A without a rewrite.

Three decisions remain unresolved and are blocking the API contract freeze on Week 1 Day 3. These are addressed explicitly at the end of this document and must be resolved before any code is written.

1. Frontend Framework

Options Evaluated

| Option | Verdict | Notes |
| --- | --- | --- |
| React SPA + Vite | ✅ RECOMMENDED | Purpose-built for auth-gated dashboards with complex state. Fastest HMR, smallest bundle, cleanest separation from FastAPI. IIT engineer will be immediately productive. |
| Next.js | ❌ NOT RECOMMENDED | SSR/SSG benefits are wasted when every page is behind a login wall. Adds Node.js server tier, complicates deployment, and requires managing server-side state the team does not need. |
| Vue 3 + Vite | ⚠️ VIABLE ALTERNATIVE | Excellent for dashboards; slightly smaller ecosystem than React for enterprise component libraries. Use only if the frontend engineer has strong Vue preference. |
| Remix | ❌ NOT RECOMMENDED | Overkill for this use case. Adds complexity without benefit for a fully-authenticated SaaS. |
| Angular | ❌ NOT RECOMMENDED | Steep learning curve, heavyweight for a 4-person team, slower iteration velocity. |

State Management

| Option | Verdict | Notes |
| --- | --- | --- |
| Zustand | ✅ RECOMMENDED | Minimal boilerplate. Simple enough for an intern to pick up in days. Handles global Co-Pilot panel state, active module context, and pipeline status cleanly. |
| Redux Toolkit | ⚠️ VIABLE | Industry standard but more boilerplate. Only justified if the team has existing Redux experience. |
| React Context + useReducer | ⚠️ MVP ACCEPTABLE | Acceptable for MVP-only scope. Will create prop-drilling pain as the app grows — migrate to Zustand before Series A. |
| Jotai / Recoil | ❌ NOT RECOMMENDED | Atomic state model is well-suited to forms but adds mental overhead for pipeline orchestration state. |

Component & Chart Libraries

| Option | Verdict | Notes |
| --- | --- | --- |
| Tailwind CSS (Aegis Quantum tokens) | ✅ ALREADY DECIDED | Tailwind is embedded in all HTML prototypes. The Aegis Quantum custom token config must be copy-pasted into tailwind.config.js on Day 1. Non-negotiable. |
| shadcn/ui | ✅ RECOMMENDED for base components | Unstyled headless components that compose cleanly with Tailwind. Gives the IIT engineer accessible, production-grade form inputs, modals, and dropdowns without fighting a third-party design system. |
| Recharts | ✅ RECOMMENDED for charts | Already referenced in PRD. SVG-based, React-first, excellent for SPC charts and sparklines. Handles the 1,200+ metric rendering load well with virtualisation. |
| D3.js | ⚠️ SELECTIVE USE ONLY | Use only for custom SPC control charts where Recharts falls short. Full D3 usage will slow down the IIT engineer significantly. |
| Material UI / Ant Design | ❌ NOT RECOMMENDED | Will conflict with Aegis Quantum design tokens. The "no-line" rule and custom surface hierarchy will require overriding virtually every default style — net negative productivity. |

Compliance Note React SPA with a clean FastAPI backend separation is the easiest architecture to audit for SOC 2. All sensitive data stays on the backend; the frontend never holds credentials or raw metric data beyond the session.

API Contract Note With Vite + React, the frontend engineer can build against MSW (Mock Service Worker) mock endpoints from Day 3 without waiting for a live backend. This is critical given the Week 1 Day 3 contract freeze and the unresolved Q3 (module hierarchy).

2. Backend / API Layer

Framework Choice

| Option | Verdict | Notes |
| --- | --- | --- |
| FastAPI | ✅ STRONGLY RECOMMENDED | Native async/await for 12 parallel LLM calls. Auto-generates OpenAPI docs (critical for Day 3 contract freeze). Type-safe with Pydantic. Production-proven at Netflix, Uber, Microsoft. Your Python backend developer will be immediately productive. |
| Django REST Framework | ❌ NOT RECOMMENDED | Synchronous ORM adds latency to every LLM-relayed request. Admin panel advantage is negated by the custom RBAC and audit logging that must be built anyway. Resolving the PRD's ambiguity: FastAPI only. |
| Flask | ❌ NOT RECOMMENDED | Too low-level. Requires assembling too many libraries for production RBAC, validation, and async support. |
| Node.js / Express | ❌ NOT RECOMMENDED | Wrong language for a team with Python ML pipelines. Would split the backend codebase language unnecessarily. |

API Design: REST vs GraphQL vs tRPC

| Option | Verdict | Notes |
| --- | --- | --- |
| REST (FastAPI) | ✅ RECOMMENDED | The frontend is a single React app consuming a well-defined set of endpoints. REST is simpler to implement, debug, and document. FastAPI's OpenAPI generation makes the Week 1 Day 3 contract freeze straightforward. |
| GraphQL | ❌ NOT RECOMMENDED | Over-engineered for this team size. The flexible query model is a benefit when multiple clients (mobile, web, third-party) consume the same API. At MVP with one React frontend, the additional complexity creates more problems than it solves. |
| tRPC | ❌ NOT RECOMMENDED | Requires TypeScript end-to-end. Your backend developer is Python. Not viable here. |

API Gateway

| Option | Verdict | Notes |
| --- | --- | --- |
| FastAPI built-in routing (MVP) | ✅ RECOMMENDED | No additional gateway needed at MVP. FastAPI handles routing, auth middleware, rate limiting via slowapi, and CORS natively. Saves $50–200/month vs managed gateways. |
| AWS API Gateway / Kong | ⚠️ SERIES A | Introduce at Series A for multi-tenant rate limiting, DDoS protection, and API analytics. Overkill at MVP for a bootstrapped team. |
| Nginx (reverse proxy) | ✅ RECOMMENDED AT LAUNCH | Nginx as a reverse proxy in front of FastAPI handles SSL termination and static file serving. Zero additional cost. |

Real-Time: SSE vs WebSockets

Critical Gap (Not in PRD) The Pipeline Monitor requires live "64% COMPLETE" progress updates per pipeline. The current stack has no push mechanism — polling every 2 seconds would create unnecessary load. FastAPI natively supports Server-Sent Events (SSE). SSE is the correct choice for one-directional push (server → client): pipeline progress, Co-Pilot streaming responses. WebSockets are only needed for full bidirectional communication, which the MVP does not require. Add two SSE endpoints to the API contract on Day 3: /pipelines/{id}/stream and /copilot/stream.

3. Task Queue / Async Pipeline

Options Evaluated

| Option | Verdict | Notes |
| --- | --- | --- |
| Celery + Redis broker | ✅ STRONGLY RECOMMENDED | The chord primitive maps exactly to the 12-parallel-module → 1-enterprise barrier pattern. Celery Beat handles scheduled pipeline runs. Redis doubles as the Celery broker and the app cache, reducing infrastructure components. Your Python backend developer almost certainly knows Celery. |
| ARQ (async Redis queue) | ⚠️ VIABLE ALTERNATIVE | Lighter than Celery, fully async. Lacks the chord/barrier primitive natively — requires manual coordination for the 12→1 pattern. Only consider if Celery operational overhead is a problem. |
| Dramatiq | ⚠️ VIABLE | Simpler API than Celery, supports groups/pipelines. Smaller community and fewer cloud monitoring integrations. Not worth the migration risk from the existing PoC. |
| RQ (Redis Queue) | ❌ NOT RECOMMENDED | Lacks the group/chord pattern needed for the barrier. Would require custom coordination code. |
| AWS SQS + Lambda | ❌ NOT RECOMMENDED | Vendor lock-in. Serverless cold starts are incompatible with the 12 parallel LLM calls that must complete within a bounded window. Too expensive at MVP scale. |
| Apache Kafka | ❌ DEFER | Justified at Series A for real-time streaming ingestion (V2.0 roadmap item). Significantly over-engineered for batch pipeline orchestration at MVP. |

Celery Chord Pattern — Implementation Note

The correct implementation for the two-tier LLM pipeline is:

- Create a Celery group of 12 module tasks (each calls its LLM asynchronously)

- Wrap the group in a chord with a single callback task

- The callback is the enterprise-level LLM synthesis call — it fires only after all 12 group tasks succeed

- Use Celery's chord error handling to catch any module failure and surface it in the Pipeline Monitor

- Emit task_progress custom state events from each module task for the "64% COMPLETE" display via SSE

Compliance Note All Celery task arguments and results pass through Redis. If HIPAA or PII data is ever processed, Redis must be configured with TLS and encryption at rest. Flag this for your DevOps resource now.

4. LLM Orchestration

Options Evaluated

| Option | Verdict | Notes |
| --- | --- | --- |
| Custom lightweight orchestration (RECOMMENDED approach) | ✅ RECOMMENDED | Your PoC is already working Python pipeline scripts. Wrap these with a thin abstraction layer: a PromptTemplate class that loads from DB, an LLMClient class with retry/rate-limit logic, and a ResponseParser per module. This is ~500 lines of code, fully owned, zero vendor lock-in for the orchestration layer. |
| LangChain | ⚠️ USE SELECTIVELY | Useful for: the Ask AI Co-Pilot (LLM chains with context injection), prompt template management, and output parsers. NOT recommended as the primary pipeline orchestrator — LangChain adds abstraction overhead on top of Celery, creating two orchestration layers. Use for the interactive Co-Pilot feature only. |
| LlamaIndex | ⚠️ FUTURE USE | Excellent for RAG (Retrieval-Augmented Generation) over the Module Knowledge Base PDFs (Section 11, Gap #6). Not needed until the Knowledge Base feature is implemented. |
| Haystack | ❌ NOT RECOMMENDED | Heavier than needed, smaller Python community than LangChain, steeper learning curve for the team. |
| DSPy | ⚠️ CONSIDER AT SERIES A | Programmatic prompt optimisation. Relevant when you need to systematically improve confidence scoring accuracy. Not needed at MVP. |

Prompt Management

- Store all prompt templates in PostgreSQL (prompts table with version, module_id, tier, content, created_by, is_active)

- Super Admin editable via Settings module — a simple textarea with version history

- Version-controlled: never delete, only deactivate; allows rollback of prompt changes

- Separate templates for Module-level (12 variants) and Enterprise-level (1 template)

- Store template hash with each LLM response — enables cache invalidation when prompt changes

Model Routing Note The PRD specifies a configurable LLM provider (Anthropic / OpenAI / Gemini). Implement a ModelRouter class in Week 3 that reads from the LLM_PROVIDER environment variable and routes to the correct SDK. This is ~100 lines of code and eliminates provider lock-in at the application level without requiring a heavy orchestration framework.

5. AI/ML Model Layer & LLM API Cost Modelling

Model Options Evaluated

| Option | Verdict | Notes |
| --- | --- | --- |
| Anthropic Claude 3.5 Sonnet / Claude 3 Haiku | ✅ RECOMMENDED PRIMARY | Claude 3.5 Sonnet for enterprise synthesis (Tier 2). Claude 3 Haiku for module-level calls (Tier 1) — 10–20x cheaper per token, sufficient for structured JSON extraction from metric data. Best-in-class for instruction following and structured output, critical for the JSON schema compliance of module reports. |
| OpenAI GPT-4o / GPT-4o-mini | ✅ VIABLE ALTERNATIVE | GPT-4o-mini is comparable to Haiku on cost. GPT-4o comparable to Sonnet on quality. If the team has existing OpenAI tooling, this is an equally valid choice. Slightly higher latency in some regions. |
| Google Gemini 1.5 Pro / Flash | ⚠️ COST COMPETITIVE | Gemini Flash is the cheapest option for high-volume module calls. Less mature tooling for structured JSON output. Consider as a cost-optimisation option at Series A scale. |
| Self-hosted OSS (Llama 3, Mistral) | ❌ NOT RECOMMENDED AT MVP | Would require GPU infrastructure ($500–2,000/month), MLOps expertise the team does not have, and significant fine-tuning work. Not viable within the $2K/month budget or the 8-week timeline. |
| AWS Bedrock / Azure OpenAI | ⚠️ SERIES A | Managed model hosting with VPC isolation and compliance certifications. Necessary for enterprise customers requiring SOC 2 or HIPAA data residency. Not worth the integration complexity at MVP. |

LLM API Cost Model — MVP Configuration

Assumptions: 1 enterprise client, 3 pipeline runs per day, 12 module calls per run (Tier 1) + 1 enterprise call (Tier 2). Average tokens per call: Module = 3,000 input + 1,500 output. Enterprise = 18,000 input + 4,000 output.

| Call Type | Model | Calls/mo | Cost/call | Monthly Cost |
| --- | --- | --- | --- | --- |
| Tier 1 (12 modules × 3 runs × 30 days) | Claude 3 Haiku | 1,080 calls | ~$0.005 | ~$5.40 |
| Tier 2 (1 enterprise × 3 runs × 30 days) | Claude 3.5 Sonnet | 90 calls | ~$0.11 | ~$9.90 |
| Ask AI Co-Pilot (est. 200 queries/mo) | Claude 3.5 Sonnet | 200 calls | ~$0.06 | ~$12.00 |
| TOTAL LLM COST — 1 client |  |  |  | ~$27/month |

At 10 enterprise clients (Series A target): ~$270/month. At 50 clients: ~$1,350/month. The LLM cost is the most controllable variable — caching identical module inputs eliminates re-runs where data has not changed.

LLM Cost Control Strategies

- Response caching: Cache module-level LLM outputs by (module_id + data_hash). If metric inputs are unchanged, return cached output. Estimated 40–60% call reduction in steady state.

- Tiered model selection: Use Haiku for all Tier 1 module calls; reserve Sonnet for Tier 2 enterprise synthesis and Co-Pilot. Never use Sonnet for structured JSON extraction where Haiku suffices.

- Prompt compression: Trim metric context sent to LLM. Send statistical summaries (mean, std dev, SPC status) rather than raw time-series arrays. Reduces token count by 30–50%.

- Budget alerts: Set hard monthly spend caps via Anthropic/OpenAI API account limits. Alert at 80% of monthly allocation. Hard stop at 100%.

- Batching: For scheduled pipeline runs, batch module calls during off-peak hours to avoid rate limit surcharges.

6. Primary Database

Options Evaluated

| Option | Verdict | Notes |
| --- | --- | --- |
| PostgreSQL | ✅ STRONGLY RECOMMENDED | Handles the 5-tier hierarchy as an adjacency list or LTREE (ltree extension for path-based queries). JSONB for storing LLM output structured data and dynamic metric attributes. Row-level security for RBAC. Full-text search built in. The Python backend developer almost certainly knows PostgreSQL. |
| MySQL / MariaDB | ⚠️ VIABLE | Adequate for the data model but lacks ltree, weaker JSONB support, and no row-level security. Inferior choice for this specific schema. |
| MongoDB | ❌ NOT RECOMMENDED | Document model is tempting for the hierarchical data, but ACID transactions are essential for the audit trail and RBAC. Mongo's joins for cross-module analytics are painful. Adds a different query paradigm the Python developer may not know. |
| Supabase (hosted Postgres) | ✅ RECOMMENDED HOSTING | Managed PostgreSQL with built-in auth, row-level security, and a generous free tier (500MB). Reduces DevOps overhead significantly. Direct replacement for raw Postgres at MVP. |
| PlanetScale | ❌ NOT RECOMMENDED | MySQL-based, lacks PostgreSQL advantages needed here. |
| CockroachDB | ❌ DEFER | Distributed SQL for global multi-region — relevant at Series A for multi-tenant deployments. Over-engineered for MVP. |

Schema Design Principles

- Use an adjacency list model for the 5-tier hierarchy: each node (enterprise, module, submodule, group, metric) has a parent_id. Use PostgreSQL recursive CTEs for tree traversal.

- Add a node_type ENUM column: ENTERPRISE | MODULE | SUBMODULE | GROUP | METRIC. No hardcoded names in application code.

- Store LLM outputs in a separate llm_outputs table with: run_id, tier (MODULE|ENTERPRISE), module_id, prompt_hash, response_json, confidence_score, created_at. This enables cross-period comparison.

- Audit log as an append-only table: audit_events(id, user_id, action, entity_type, entity_id, old_value_json, new_value_json, ip_address, created_at). Never update or delete rows.

- Store prompt templates in prompts(id, module_id NULLABLE, tier, content, version, is_active, created_by, created_at). Load at runtime; cache in Redis with a short TTL.

Compliance Note PostgreSQL row-level security (RLS) is the cleanest mechanism for future multi-tenant data isolation. Enable it from Day 1 even in single-tenant mode. When V2.0 multi-tenancy is implemented, add tenant_id to all tables and write RLS policies — no application code changes needed.

7. Caching Layer

Options Evaluated

| Option | Verdict | Notes |
| --- | --- | --- |
| Redis (via Upstash or Railway) | ✅ STRONGLY RECOMMENDED | Doubles as Celery broker and application cache — one infrastructure component for two critical functions. Sub-millisecond latency. Python redis-py client is mature. Upstash offers a generous free tier (10,000 commands/day) suitable for MVP. |
| Memcached | ❌ NOT RECOMMENDED | Cannot serve as Celery broker. Two cache layers (Memcached + Redis for Celery) adds operational complexity with no benefit. |
| In-memory (Python dict) | ❌ NOT RECOMMENDED | Cache does not survive process restarts. Incompatible with multiple Celery workers. |
| DragonflyDB | ⚠️ FUTURE CONSIDERATION | Redis-compatible, significantly higher throughput. Only relevant if Redis becomes a bottleneck at Series A scale (unlikely below 50 tenants). |

Caching Strategy

- LLM module outputs: Cache key = hash(module_id + data_fingerprint). TTL = None (invalidate only on data change). This is the primary cost-saving mechanism.

- Dashboard metric queries: Cache key = hash(enterprise_id + period). TTL = 60 seconds for live dashboards, 300 seconds for historical views.

- Prompt templates: Cache key = prompt_id. TTL = 300 seconds. Avoids DB round-trip on every LLM call.

- User sessions / JWT blacklist: Short TTL (15 minutes). Used for token invalidation on logout.

- Pipeline status: Store real-time pipeline state in Redis (not PostgreSQL) for low-latency SSE updates. Persist final state to PostgreSQL on run completion.

8. Object / Blob Storage

Options Evaluated

| Option | Verdict | Notes |
| --- | --- | --- |
| Cloudflare R2 | ✅ RECOMMENDED | S3-compatible API. Zero egress fees (largest cost saving vs S3). $0.015/GB storage. Free tier: 10GB + 10M Class A operations/month. Python boto3 works unchanged. Ideal for storing PDF/PPT exports and Module Knowledge Base documents. |
| AWS S3 | ⚠️ VIABLE | Industry standard. $0.023/GB + egress fees ($0.09/GB). Egress adds up when enterprise clients download large PDF/PPT exports. R2 is strictly cheaper for this use case. |
| Backblaze B2 | ⚠️ VIABLE | Very cheap ($0.006/GB). S3-compatible. Less polished DX than R2. Good fallback option. |
| MinIO (self-hosted) | ❌ NOT RECOMMENDED at MVP | Requires managing another service. Operational overhead not justified when R2 free tier covers MVP needs completely. |
| Supabase Storage | ⚠️ VIABLE if using Supabase Postgres | Adds storage to the Supabase stack. 1GB free tier. Less performant than R2 for large files. |

9. Search & Analytics

Full-Text Search

| Option | Verdict | Notes |
| --- | --- | --- |
| PostgreSQL full-text search (built-in) | ✅ RECOMMENDED at MVP | Sufficient for searching audit logs, LLM report text, and metric names across 1,200 metrics. Zero additional infrastructure. Use tsvector indexes on the relevant columns. |
| Meilisearch | ⚠️ INTRODUCE POST-MVP | Excellent DX, very fast, easy to self-host. Relevant when the Ask AI feature needs fast semantic search over historical reports and Knowledge Base PDFs. |
| Elasticsearch / OpenSearch | ❌ DEFER to Series A | Powerful but operationally heavy and expensive. Not justified at MVP with 1–5 enterprise clients. |
| Algolia | ❌ NOT RECOMMENDED | Expensive SaaS. No advantage over Meilisearch for this use case at this budget. |

Metric Analytics at Scale

| Option | Verdict | Notes |
| --- | --- | --- |
| PostgreSQL with proper indexing (MVP) | ✅ RECOMMENDED | 1,200 metrics × 5 periods per metric = 6,000 rows at MVP. Easily handled by indexed PostgreSQL queries. Composite index on (metric_id, period_id, enterprise_id). |
| TimescaleDB (Postgres extension) | ⚠️ INTRODUCE at 10+ clients | TimescaleDB adds automatic time-series partitioning and continuous aggregates to PostgreSQL. Zero application code changes — just add the extension. The natural migration path when metric volume grows. |
| ClickHouse | ⚠️ SERIES A | Columnar analytics engine. Relevant when historical metric trend queries across 50+ tenants start impacting OLTP performance. Separate read replica for analytics. |
| Apache Pinot / Druid | ❌ DEFER | Overkill. Real-time OLAP for massive-scale analytics — not needed below 100 tenants. |

10. Authentication & Authorization

Authentication Options

| Option | Verdict | Notes |
| --- | --- | --- |
| Supabase Auth (if using Supabase) | ✅ RECOMMENDED | JWT-based, built-in email/password + social OAuth. Row-level security integrates directly with Supabase Postgres. Free tier covers MVP. SAML/SSO available on paid plan (future enterprise requirement). |
| Auth0 | ⚠️ VIABLE | Best-in-class for SAML/enterprise SSO. Free tier: 7,500 MAU. Becomes expensive at scale ($23+/month). Strong compliance features for SOC 2 / HIPAA. Use if enterprise SSO is a near-term requirement. |
| FastAPI-Users (self-built) | ⚠️ VIABLE | Keeps auth in-house. More control, more code to maintain. Appropriate if the team wants zero vendor dependency for auth. Adds 1–2 weeks of implementation time. |
| Clerk | ⚠️ VIABLE | Excellent DX, generous free tier, built-in UI components. Less enterprise-grade than Auth0 for SAML. Good middle-ground option. |
| AWS Cognito | ❌ NOT RECOMMENDED | Notoriously difficult DX. Vendor lock-in risk. Free tier is generous but the integration pain is not worth it for a small team. |

RBAC Implementation

- Define 4 roles as a PostgreSQL ENUM: SUPER_ADMIN | ADMIN | ANALYST | VIEWER

- Store role assignments in a users_roles table (user_id, role, enterprise_id, granted_by, granted_at)

- Implement role checks as FastAPI dependency injection: def require_role(minimum_role: Role) → current_user decorator

- Enforce at API layer on every endpoint — never trust frontend role checks alone

- Admin nav item: enforce both in React route guard AND in every admin API endpoint

- For future multi-tenancy (V2.0): add tenant_id to role assignments — users can have different roles per tenant

Audit Logging

- Use an append-only PostgreSQL table — never update or delete audit records

- Log every: user login/logout, data read (for sensitive exports), config change, RBAC change, pipeline trigger, export action

- Include: timestamp (UTC), user_id, action_type, entity_type, entity_id, changes_json, ip_address, user_agent

- Index on: user_id, action_type, created_at — for Admin UI filtering

- For SOC 2 readiness: implement immutability at the PostgreSQL level (revoke DELETE/UPDATE on audit_events from the application role)

11. Infrastructure & Hosting

Cloud Provider Options

| Option | Verdict | Notes |
| --- | --- | --- |
| Railway | ✅ RECOMMENDED for MVP | Deploys Docker containers from GitHub. Managed PostgreSQL and Redis included. Auto-scaling. ~$20–40/month for MVP workload. Zero Kubernetes config. The fastest path from git push to running service for a 4-person team. |
| Render | ✅ RECOMMENDED for MVP (alternative) | Very similar to Railway. Slightly better free tier. Managed Postgres ($7/month), Redis ($10/month). Background workers (Celery) supported natively. Good DX. |
| Fly.io | ⚠️ VIABLE | Global edge deployment. Better latency for geographically distributed enterprise clients. Slightly steeper DX than Railway/Render. Worth considering if APAC/Middle East clients are a priority from Day 1. |
| AWS (EC2/ECS/RDS) | ⚠️ SERIES A | Full control, compliance certifications (SOC 2, HIPAA Business Associate Agreement). Too much operational overhead for a 4-person team without a dedicated DevOps engineer. Migrate when compliance requirements force it. |
| GCP / Azure | ⚠️ SERIES A | Same rationale as AWS. GCP has an advantage if using Gemini models; Azure if targeting Microsoft enterprise customers. |
| Hetzner (self-managed VPS) | ⚠️ LOWEST COST | Cheapest compute (~$20/month for a powerful VPS). Requires the team to manage everything. Only viable if a DevOps engineer joins the team. High operational risk for a bootstrapped team. |

Containerisation & Orchestration

| Option | Verdict | Notes |
| --- | --- | --- |
| Docker + Docker Compose (MVP) | ✅ RECOMMENDED | One docker-compose.yml defines: FastAPI, Celery worker, Celery Beat, Redis, PostgreSQL, Nginx. Reproducible across dev, staging, and production. Your Python developer can be productive immediately. No Kubernetes knowledge required. |
| Kubernetes (K8s) | ❌ NOT AT MVP — ⚠️ Series A | Adds significant operational overhead (cluster management, ingress controllers, secrets, service mesh). Not justified for 1–5 enterprise clients. The PRD's K8s mention should be deferred to V1.1. The 8-week timeline does not accommodate a K8s migration. |
| Docker Swarm | ⚠️ VIABLE MIDDLE GROUND | Simpler than K8s but provides basic orchestration. Only relevant if Railway/Render become cost-prohibitive. |

Infrastructure as Code

| Option | Verdict | Notes |
| --- | --- | --- |
| Docker Compose (MVP) | ✅ RECOMMENDED | Single file defines the entire stack. Version-controlled in Git. No additional tooling. |
| Terraform | ⚠️ INTRODUCE at Series A | IaC for cloud provider resources. Overkill when using Railway/Render — they handle provisioning. Required when migrating to AWS/GCP/Azure. |
| Pulumi | ⚠️ VIABLE ALTERNATIVE to Terraform | Same use case as Terraform but uses Python (advantage for this team). Defer to Series A. |

12. CI/CD & DevOps

Pipeline Options

| Option | Verdict | Notes |
| --- | --- | --- |
| GitHub Actions | ✅ STRONGLY RECOMMENDED | 2,000 minutes/month free on private repos. YAML-based, huge action ecosystem, zero additional infrastructure. Integrates directly with Railway/Render deployments. The team is already using Git — zero new tooling to learn. |
| GitLab CI/CD | ⚠️ VIABLE | Excellent if the team moves to GitLab. Overkill migration if currently on GitHub. |
| CircleCI / Travis CI | ❌ NOT RECOMMENDED | Paid tiers start immediately. No advantage over GitHub Actions at this budget. |
| Jenkins | ❌ NOT RECOMMENDED | Self-hosted, requires its own maintenance. Wrong choice for a 4-person bootstrapped team. |

Testing Framework (AI Pipeline Platform)

- Backend: pytest + pytest-asyncio. FastAPI TestClient for endpoint testing. Mandatory for all API endpoints before the Week 1 Day 3 contract freeze.

- LLM pipeline tests: Mock the LLM API calls using pytest-mock or respx. Test the chord orchestration logic with mocked module outputs. Never run live LLM calls in CI — cost and flakiness.

- Confidence scoring: Parameterized pytest tests with known metric inputs and expected confidence ranges. Block CI on confidence score regressions.

- Frontend: Vitest (built for Vite) + React Testing Library. Test component rendering and state transitions, not implementation details.

- E2E: Playwright for critical user flows (login, dashboard load, pipeline trigger, PDF export). 3–5 tests only at MVP — full E2E suites are expensive to maintain.

- Contract testing: Use FastAPI's OpenAPI schema as the source of truth. Validate the frozen API contract in CI — any breaking change fails the build.

13. Monitoring, Observability & Alerting

Application Performance Monitoring

| Option | Verdict | Notes |
| --- | --- | --- |
| Sentry | ✅ STRONGLY RECOMMENDED | Free tier: 5,000 errors/month. Python and React SDKs. Zero-config error capture, performance monitoring, and release tracking. The most important observability tool at MVP — know when things break before the client does. |
| Datadog | ❌ NOT RECOMMENDED at MVP | Powerful but $15–30/host/month. Exceeds budget when combined with other infrastructure costs. |
| New Relic | ❌ NOT RECOMMENDED at MVP | Similar to Datadog in cost and capability. Generous free tier but overkill. |
| Prometheus + Grafana | ⚠️ SERIES A | Open-source, self-hosted. Requires a DevOps engineer to maintain. The correct long-term choice when migrating to K8s. |

LLM-Specific Observability

| Option | Verdict | Notes |
| --- | --- | --- |
| Langfuse | ✅ STRONGLY RECOMMENDED | Open-source LLM observability. Traces every LLM call with: prompt, response, latency, tokens, cost, model version. Self-hostable (one Docker container) or cloud-hosted free tier. Critical for debugging confidence score anomalies and prompt regressions. No equivalent tool at this price point. |
| Helicone | ⚠️ VIABLE | Proxy-based LLM observability. Free tier covers 10K requests/month. Simpler than Langfuse but less customisable. |
| LangSmith (LangChain) | ⚠️ VIABLE if using LangChain heavily | Best observability if using LangChain extensively. Overkill if using custom orchestration. |
| OpenTelemetry (custom) | ⚠️ SERIES A | Standardised tracing — implement at Series A to feed into Datadog/Grafana. |

Logging & Alerting

- Structured logging: Python structlog library. JSON output. Every log line includes: timestamp, level, service, request_id, user_id (if available), event.

- Railway/Render: Both provide built-in log aggregation at no additional cost. Sufficient for MVP.

- Alerting: Sentry alert rules for error rate spikes. PagerDuty or Slack webhooks for pipeline failures. Uptime Robot (free) for endpoint health checks.

- Celery monitoring: Flower (open-source Celery monitoring dashboard). Deploy as an internal-only service. Shows task queues, worker status, and failed tasks in real time.

14. Full Monthly Cost Estimate

MVP Configuration (1 enterprise client, Team of 4)

| Component | MVP Cost/mo | Scale Cost/mo | Notes |
| --- | --- | --- | --- |
| Railway / Render (hosting) | $40–60 | $150–300 | FastAPI + Celery worker + Celery Beat + Nginx |
| Supabase (PostgreSQL) | $0–25 | $25–100 | Free tier covers MVP; Pro at $25/mo for 8GB DB |
| Upstash Redis | $0–10 | $20–50 | Free tier: 10K commands/day (Celery broker + cache) |
| Cloudflare R2 (object storage) | $0–5 | $5–20 | Free 10GB; PDF/PPT exports storage |
| Anthropic / OpenAI API (LLM calls) | $25–50 | $200–500 | Based on cost model in Section 5; scales with clients |
| GitHub (private repos) | $0 | $0–4 | Free for teams; Actions 2K min/mo free |
| Sentry (error monitoring) | $0 | $26 | Free 5K errors/mo; Team plan $26/mo when needed |
| Langfuse (LLM observability) | $0 | $0–30 | Self-hosted free; cloud tier for team convenience |
| Domain + SSL | $10–15 | $10–15 | Annual domain ~$10–15; SSL via Let's Encrypt (free) |
| Uptime Robot (monitoring) | $0 | $0–7 | Free 50 monitors; Pro for SMS alerts |
| TOTAL ESTIMATED MONTHLY | ~$75–165/mo | ~$430–1,030/mo | Well within $2K budget |

Budget Headroom At MVP with 1 client, total infrastructure cost is approximately $75–165/month. The $2,000/month budget ceiling allows for 10–12x growth in client load, LLM API costs, and team tooling before requiring a hosting architecture change. The model is economically sound.

15. Unresolved Engineering Gaps — Decision Register

Ten UI elements are visible in the design artefacts with no corresponding Functional Requirements. Each must be explicitly decided before or during Sprint 1. The table below classifies each gap and provides an architectural recommendation.

| Gap / Element | Architectural Decision | MVP Action | Rationale |
| --- | --- | --- | --- |
| EMERGENCY OVERRIDE | Requires a dedicated API endpoint: POST /pipelines/emergency-stop. Needs SuperAdmin role check, audit log entry, and a mechanism to signal all running Celery tasks to gracefully terminate (revoke with terminate=True). | Stub | Stub the button with a modal: "This feature is being configured. Contact Super Admin." Implement the kill-switch logic in Sprint 3. Do NOT leave it wired to nothing in production. |
| Rollback Last Domain | Rollback = restore previous run's LLM output and score for a specific module. Requires a pipeline_runs table with a is_current flag. Rollback = flip the flag. NOT a DB rollback. | Design Now | The data model decision (is_current flag on pipeline_runs) must be made before the DB schema is finalised in Week 1. The UI action can be implemented in Sprint 3. |
| Alert Severity Schema (Levels 1–4) | Define a severity ENUM: INFO ¦ LOW ¦ MEDIUM ¦ HIGH ¦ CRITICAL. Map to numeric levels for API compatibility. Store per-metric and per-run in an alerts table. | Design Now | Blocks DB schema and all alert-related API endpoints. Must be resolved at the schema design stage in Week 1 — cannot be deferred without creating technical debt in Sprint 1. |
| FORCE RECALC | Triggers recalculation for a single sub-module/metric without running the full pipeline. Requires a targeted Celery task: recalc_submodule(submodule_id, run_id). Admin-only. | Stub | Stub in MVP (button visible, fires a notification: "Recalculation queued"). Full implementation in Sprint 4. Low demo impact. |
| Deploy New Watcher | Most complex unspecced item. Implies dynamic metric registration — a new metric watcher can be added to a module at runtime. Requires a watchers table and a dynamic pipeline loader. | Defer | Too complex for MVP. Defer to V1.1. Stub the button as "Available in Enterprise tier." This is a product feature, not just a UI fix. |
| Module Knowledge Base | User-uploaded PDFs stored in R2. Metadata (filename, module_id, uploaded_by) in PostgreSQL. Used as RAG context for Ask AI. Requires LlamaIndex or similar for chunking and embedding. | Stub | Stub: store files in R2, show links in UI, but do NOT implement RAG at MVP. The full RAG implementation is a Sprint 5–6 item if timeline permits; otherwise V1.1. |
| Report ID Format (VL-AI-992-DELTA) | Standardise format: {PREFIX}-{ENTERPRISE_ID}-{RUN_SEQUENCE}-{MODULE_HASH_SHORT}. Generate at report creation time. Store in llm_outputs table. | Design Now | Must be in the DB schema from Day 1. The format is trivial to implement (a few lines in the report creation service) but the column must exist before Sprint 2 API work. |
| Heatmap Navigation | Is the heatmap a tab/toggle within the Module Dashboard or a separate route? Recommendation: make it a toggle tab within the Module Dashboard (saves one route, keeps navigation simple at MVP). | Design Now | Must be resolved before the API contract freeze on Day 3 — it determines whether a separate API endpoint for heatmap data is needed or if it reuses the module dashboard endpoint. |
| Processing Rate Metric (12.4 GB/s) | If real: add a pipeline_metrics table logging data_volume_bytes and duration_ms per run. Calculate GB/s at query time. If decorative at MVP: render a static/simulated value with a clear "sample data" label. | Stub | Stub with simulated data at MVP. Implement real instrumentation in Sprint 4 when pipeline monitoring APIs are built. Label it clearly in the UI as estimated. |
| SSO Placeholder (V1.0) | A Settings page field that stores an IDP metadata URL but does not activate SAML. Wire a disabled "Connect SSO" button that shows "Available on Enterprise plan." | Stub | One settings form field + one disabled button. 30 minutes of work. Defer actual SAML integration to V1.1 when Auth0 or Supabase SSO is configured. |

16. API Contract Freeze — Week 1 Day 3

The Week 1 Day 3 API contract freeze is a hard deadline: from that point, the frontend engineer builds against mocks and cannot be blocked by unresolved backend decisions. However, two critical open questions remain unresolved — Q3 (module hierarchy) and Q6 (confidence scoring). Here is how to proceed:

How to Freeze a Contract When Q3 Is Unresolved

- Use a placeholder module list of 12 placeholder IDs (module_001 through module_012) in the schema and API responses. The frontend builds against these placeholders.

- Define the MODULE shape completely: { id, name, score, status, sub_modules[], metrics[], ai_output, confidence }. The shape is stable even if the names are placeholders.

- When the real module list is confirmed (must be by Week 1 Day 3 — it is a blocking decision), run a migration to populate the real names. No API contract change required.

How to Freeze a Contract When Q6 Is Unresolved

- The confidence score is a float 0.0–1.0 (or 0–100%) in the API response. The field shape is stable regardless of the underlying statistical model.

- At MVP, implement a simple confidence heuristic: weighted average of metric variance scores within the module. Return this as the confidence value.

- When the real statistical model is defined (Week 3 target per the SWOT analysis), it replaces the heuristic calculation internally. The API contract does not change.

Critical Pre-Freeze Actions The following MUST be resolved before Day 3 to unblock the API contract: (1) Confirm exact list of 12 modules — even placeholder names. (2) Resolve heatmap navigation (tab vs route). (3) Resolve alert severity schema (1–4 levels). (4) Add SSE endpoints for pipeline progress and Co-Pilot streaming to the contract. (5) Confirm deployment target (Cloud SaaS) to finalize environment variable and secrets strategy.

17. Phased Adoption Path

MVP vs Series A vs Defer

| Component / Decision | Phase | Rationale |
| --- | --- | --- |
| React + Vite + Zustand + Tailwind | MVP | Already decided; IIT engineer productive from Day 1 |
| shadcn/ui + Recharts | MVP | Composable with Aegis Quantum tokens; no design system conflicts |
| FastAPI + Pydantic | MVP | Native async; auto OpenAPI docs; Python team productive |
| REST API (JSON) | MVP | Simple, debuggable, matches team skill; no GraphQL overhead |
| SSE for pipeline status + Co-Pilot | MVP | Required for live progress display; FastAPI native; Day 3 contract item |
| Celery + Redis (chord pattern) | MVP | Exact match for 12→1 barrier requirement; PoC already uses Python |
| PostgreSQL (Supabase hosted) | MVP | JSONB + LTREE + RLS; zero DevOps; free tier covers launch |
| Redis (Upstash) | MVP | Free tier covers MVP; doubles as Celery broker and cache |
| Cloudflare R2 | MVP | Zero egress fees; S3-compatible; free 10GB covers MVP exports |
| Anthropic Claude 3 Haiku (Tier 1) | MVP | Cost-optimised module calls; ~$5/month for 1 client |
| Anthropic Claude 3.5 Sonnet (Tier 2) | MVP | Enterprise synthesis; quality justified for board-level outputs |
| Custom ModelRouter class | MVP | Provider-agnostic; ~100 lines; no LangChain overhead for pipelines |
| LangChain (Co-Pilot only) | MVP | Use for Ask AI chat chains and context injection only; not pipeline orchestration |
| Railway or Render (hosting) | MVP | Docker-native PaaS; $40–60/month; zero K8s ops burden |
| Docker + Docker Compose | MVP | Single docker-compose.yml; reproducible; team knows Docker |
| GitHub Actions (CI/CD) | MVP | Free 2K minutes/month; integrates with Railway/Render deploy hooks |
| PostgreSQL full-text search | MVP | Built-in; sufficient for 1,200 metrics + audit log search |
| Sentry (error monitoring) | MVP | Free 5K errors/month; most important observability tool at launch |
| Langfuse (LLM observability) | MVP | Self-hosted free; essential for debugging confidence score issues |
| Supabase Auth or Auth0 | MVP | JWT + RBAC; SAML placeholder only; enterprise SSO in V1.1 |
| PostgreSQL RLS (multi-tenant prep) | MVP | Enable from Day 1; free; V2.0 multi-tenancy requires it |
| MSW (Mock Service Worker) | MVP | Frontend builds against mocks from Day 3; unblocks parallel development |
| Nginx reverse proxy | MVP | SSL termination + static files; zero cost; industry standard |
| TimescaleDB (time-series extension) | Series A | Add when metric volume or query latency becomes noticeable (10+ clients) |
| Kubernetes (K8s) | Series A | Introduce with dedicated DevOps engineer; not viable at 4-person team |
| AWS/GCP/Azure migration | Series A | Required for SOC 2 compliance certifications and enterprise SLAs |
| AWS Bedrock / Azure OpenAI | Series A | VPC-isolated LLM calls; required for HIPAA/finance-grade customers |
| Prometheus + Grafana | Series A | Self-hosted APM; introduce with K8s migration |
| GraphQL API layer | Defer | No mobile app, no third-party integrations at MVP — not justified |
| Kafka (event streaming) | Defer | Real-time ingestion is V2.0 scope; batch pipeline is V1.0 |
| Deploy New Watcher feature | Defer | Complex dynamic pipeline registration; not needed for demo |
| RAG over Module Knowledge Base | Defer | LlamaIndex + embeddings; defer until Ask AI Phase 2 |
| ClickHouse (analytics) | Defer | Columnar analytics for 100+ tenants; not needed below Series A scale |
| Self-hosted OSS LLMs | Defer | GPU infra + MLOps burden; not viable at this budget or team size |

18. Final Ranked Stack Recommendation

The following is the single most technically sound, cost-effective, and scalable combination for TBD2, with explicit rationale for why each choice beats its alternatives given the constraints.

| # | Layer | Choice | Why This Beats Alternatives |
| --- | --- | --- | --- |
| 1 | Frontend | React + Vite | Auth-gated dashboard; IIT engineer productive Day 1; Aegis Quantum Tailwind tokens drop in directly; no SSR overhead. |
| 2 | State | Zustand | Global Co-Pilot panel + pipeline status state; minimal boilerplate; 15-minute learning curve for any React developer. |
| 3 | Components | shadcn/ui + Recharts | Headless + Tailwind-composable; no design system conflicts; Recharts for SPC charts; D3 only where Recharts falls short. |
| 4 | Backend | FastAPI + Pydantic | Native async for 12 parallel LLM calls; auto OpenAPI docs enable the Day 3 contract freeze; type safety catches bugs early. |
| 5 | Real-Time | SSE (FastAPI native) | One-directional push for pipeline progress and Co-Pilot streaming; zero additional infrastructure; WebSockets not needed at MVP. |
| 6 | Task Queue | Celery + Redis | chord primitive = the 12→1 barrier pattern with zero custom coordination code; PoC already in Python; Celery Beat for scheduling. |
| 7 | LLM Orchestration | Custom + LangChain (CoP) | Custom ModelRouter for pipelines (zero framework lock-in); LangChain only for Ask AI Co-Pilot chains; 500 lines of owned code. |
| 8 | LLM Models | Anthropic (Haiku + Sonnet) | Haiku for 12 module calls (~$5/mo/client); Sonnet for enterprise synthesis; best structured JSON output; model-agnostic router allows switching. |
| 9 | Primary DB | PostgreSQL (Supabase) | LTREE hierarchy; JSONB for LLM outputs; RLS for future multi-tenancy; managed hosting removes DevOps overhead at MVP. |
| 10 | Cache / Broker | Redis (Upstash) | One service for two critical functions: Celery broker + LLM response cache. Free tier covers MVP entirely. |
| 11 | Object Storage | Cloudflare R2 | Zero egress fees vs S3 (saves $50+/month at scale); S3-compatible API; boto3 works unchanged; free 10GB covers all MVP exports. |
| 12 | Auth / RBAC | Supabase Auth | Integrates with Supabase Postgres RLS; JWT built-in; SAML placeholder for V1.1; saves 1–2 weeks vs building auth from scratch. |
| 13 | Hosting | Railway | Docker-native PaaS; one-command deploys from GitHub; managed Postgres + Redis available; $40–60/month; zero K8s burden. |
| 14 | CI/CD | GitHub Actions | Free 2K min/month; YAML pipelines; deploy hooks for Railway/Render; entire team already uses GitHub. |
| 15 | Error Monitoring | Sentry | Free 5K errors/month; Python + React SDKs; zero config; most critical observability tool for a 4-person team. |
| 16 | LLM Observability | Langfuse | Only tool purpose-built for LLM trace/cost/prompt debugging at this price point; self-hosted = zero cost; essential for confidence score debugging. |

Why This Stack Beats All Alternatives The entire stack fits inside $165/month at MVP, leaving $1,835 of the $2,000 budget ceiling as headroom. Every component is Python-or-TypeScript-native — no language context switching. Zero components require a dedicated DevOps engineer to operate. Every MVP choice has a clear, non-breaking upgrade path to the Series A configuration. The stack has been validated against the specific constraints of this platform: the Celery chord covers the 12→1 barrier, PostgreSQL LTREE handles the 5-tier hierarchy without a graph database, SSE covers the real-time gap identified in the PRD analysis, and Langfuse covers the LLM observability gap that no other tool addresses at zero cost.

Three Decisions to Make Before Writing One Line of Code

| Priority | Decision | Deadline | What it Unblocks |
| --- | --- | --- | --- |
| 🔴 P0 | Confirm the exact list of 12 Modules (Q3) — even placeholder names | Week 1 Day 1 | DB schema, pipeline wrappers, all backend Sprint 1 work |
| 🔴 P0 | Confirm deployment target: Cloud SaaS (Railway/Render) or on-premise | Week 1 Day 1 | Infrastructure setup, secrets management, Docker Compose vs K8s decision |
| 🔴 P0 | Confirm primary LLM provider (Anthropic recommended, OpenAI viable) | Week 1 Day 1 | LLM API wrapper, prompt engineering, cost modelling, API key management |
| 🟡 P1 | Resolve heatmap: tab within Module Dashboard vs separate route | Week 1 Day 3 | API contract freeze — determines if a separate heatmap endpoint is needed |
| 🟡 P1 | Define alert severity schema (Level 1–4 numeric model) | Week 1 Day 3 | DB schema alerts table, all alert-related API endpoints |
| 🟠 P2 | Define confidence scoring methodology (Q6) | Week 3 | Confidence engine implementation in Sprint 3; MVP heuristic bridges the gap |

END OF DOCUMENT

TBD2  |  Tech Stack & Architecture Recommendation  |  April 2026  |  CONFIDENTIAL